## Slide 1: Kansas Water Plan Implementation
Kansas Water Authority
November 2024

## Slide 2
Bold:
Choosing to climb to the top.
Practical:
Creating an incremental route that makes it possible.
&
Notes: The end of Governor Kelly’s letter to you – really resonated with me. She mentioned that building a 10-year program requires us to be bold and practical at the same time.
One of the most challenging things a human being can do is climb Mt. Everest. That’s bold.
But Everest can’t be climbed in a day. It typically takes climbers 2 months to climb. While it takes about 10-14 days of actual climbing from the base camp to reach the Summit, climbers need the full two months to get acclimated to high altitude, do test runs from different points, have rest days and then make the actual accent to the Summit. In other words, the process of reaching the top of Everest requires climbers to be very practical.
You all deserve credit for your willingness to be bold.
In December of 2022, you all took the historic step to say we need to cut farming irrigation to stop draining the Ogallala aquifer.
Kansans have responded to your bold action. A clear takeaway from our extensive outreach is that the time to act is now.
The preliminary recommendations you see in your draft may not feel as extensive as you may have initially thought when this process began. However, we were charged with getting stakeholder input in this process. And stakeholders have been very clear – most are willing to support a substantial increase in funding for water – perhaps even more than $140 million annually discussed at Local Consult – but they do not believe our current system could successfully deliver a large influx of funding all at once.
We need time to ramp up to that level. This is both by building staff capacity AND by making improvements in how we deliver for Kansans. We do this by identifying the problems we’re going to solve, prioritizing investments based on their ability to solve those problems, measuring our progress to determine how effective we are, and being willing to discard programs that are not delivering and investing more in those that do.
The proposed outcomes and recommendations you’ll discuss today put us on the path to doing all these things. They are practical.
Just as you can’t climb Everest in a day – Kansas can’t launch its first ever 10-year water program immediately. You should think of the next 2 years as our acclimation period that will allows to reach the Summit must faster if we achieve all that we need to do in the next two years. I hope you’ll all bring that mindset today. Make sure the outcomes and actions presented are what we need to achieve in the next 2 years to prove to Kansans that their tax dollars will be well spent and to create a delivery process that can do bold things.
Because make no mistake about it – these recommendations are bold. If we can deliver on a promise to provide multigenerational water supply for our communities and our economy, it will be the most defining moment in water since the Kansas Water Appropriation Act of 1945.
We have a bold vision. Now we need to have a practical implementation plan.

## Slide 3: Dynamic 10-year program – allows for adjustments along the way
RAMP
2025
2075
2035
10-yr Program Begins
Water Supply Target
New Program
Begins
Local Consult inform adjustments as needed
Building capacity to prep for more funding
Focus on outcomes, problem-solving
Measure progress, evaluate and report performance
Streamline programs
Increasing support for communities
Long-term funding
Notes: Reminder – of what we’re ultimately trying to achieve.

## Slide 4: Outcomes Overview

## Slide 5
Proposed Ramp-Up and 10-Year Outcomes by Guiding Principle of Water Plan |  | 
Water Quantity + Aquifers: Conserve & extend the High Plains Aquifer |  | 
Activity | Outcomes Achieved by Ramp-Up (2027) | 10-Year Outcome(s) to be Achieved
Improve Irrigation System Efficiency | Implement High-Plains Regional Conservation Partnership Program with Groundwater Management Districts and provide at least 400 systems with technology upgrades Implement additional municipal water conservation projects (RAC feedback) | Technology upgrades for 10,000 systems (50%) and system audits for 15,000 systems (75%) to achieve 15% reduction in water usage without impact to profitability
Secure Water Sources for Vulnerable Communities Over High-Plains Aquifer | Secure water resources for at least 2 additional communities through 860AF of acre feet purchased | Purchase of 8,250 acre feet of water rights through community block grants (approximately 30 community grants).
Feedlot & Stock water System Upgrades | 4 additional feedlots and dairies receiving grants | 20 feedlots/dairies (35%)
Monitoring & Modeling | Complete Aerial Electromagnetic Monitoring (AEM) Survey for GMD 4 and GMD 1 | Groundwater model updates on a 10-year rotation Monitoring of 1,400 annual well measurements Monitoring 23 index wells
Aquifer Management Operations, and Partnerships | Ongoing funding for interstate water compact issues, subbasin water resources management, state-local partnerships, water use studies, program evaluation etc. | 
RAC Input
Responsive to KWA goal to “maximize the economic output of all water users without depleting the water supply.”
KWA Priority
Notes: Responsive to KWA goal to “maximize the economic output of all water users without depleting the water supply.”

## Slide 6
Proposed Ramp-Up and 10-Year Outcomes by Guiding Principle of Water Plan |  | 
Reservoirs: Secure, protect & restore our reservoirs |  | 
Activity | Outcomes Achieved by 2-year Ramp-Up (2027) | 10-Year Outcome(s) to be Achieved
Reduce Sedimentation Rate | Complete Water Injection Dredging pilot project in Tuttle Creek Reservoir. Initiate discussions on in-lake sediment management efforts and pilot projects. | 100% in-reservoir sediment managed at (benefits 1.7M Kansans): Tuttle Creek Lake by 2030 John Redmond Reservoir and Kanopolis Lake by 2031 Council Grove Lake, Elk City Lake, and Perry Lake by 2032
Watershed Protection | Maintain enrollment in Best Management Practices above 7 federal reservoirs. | 220 streambanks stabilized (50% of need). Triple enrollment in Best Management Practices (BMP) practices above priority reservoirs in Central and Eastern Kansas.
KWA Priority
Responsive to KWA goal to ensure “Kansas will have adequate reservoir storage to fill the needs of our citizens through all climatic conditions.”
Notes: Responsive to KWA goal to ensure “Kansas will have adequate reservoir storage to fill the needs of our citizens through all climatic conditions.”

## Slide 7
RAC Input
Proposed Ramp-Up and 10-Year Outcomes by Guiding Principle of Water Plan |  | 
Water Quality: Improve Water Quality |  | 
Activity | Outcomes Achieved by 2-year Ramp-Up (2027) | 10-Year Outcome(s) to be Achieved
Groundwater Quality Protection | Remediate four sites each year Obtain ground water quality data from 300 wells Pilot an Aquifer recharge system in several western Kansas Counties. | 500 recharge well systems if PILOT is successful Remediate 50 contamination sites (35% orphan sites closed). Ongoing annual groundwater quality sampling, building a publicly accessible groundwater quality database, conducting regional groundwater studies.
Improve Rural and Residential Drinking Water Systems | Evaluate PFAS presence in 100 private wells Implement Local Environmental Protection program grants to replace failing septic systems and test private drinking water in at least 10 counties Increasing outreach by at least 20-30 communities per year for communities with rising nitrate levels in their drinking water supply wells. | Perform 50,000 home water quality tests for drinking water wells. Provide funding for 2,800 repairs/replacements to residential septic systems and/or private drinking water well testing. Perform 3,000 PFAS contamination tests Provide funding to address nitrates in 40 communities
Lake, River, Stream & Wetland Protection | Sampling in key watersheds 15 segments no longer impaired in 2026 | Return 150 river/stream segments to “clean for all uses” status. Provide conservation grants for 1.5 million acres annually. Perform water sampling at 14 protected watersheds. Perform harmful algal bloom monitoring and treatment to protect 3 smaller lakes/reservoirs annually. Expand programs to non-reservoir watersheds (RAC Input)
KWA Priority
Responsive to KWA goal to ensure “the quality of water is at a standard that can be enjoyed and used by all Kansas Citizens.”
Notes: Responsive to KWA goal to ensure “the quality of water is at a standard that can be enjoyed and used by all Kansas Citizens.”

## Slide 8
Proposed Ramp-Up and 10-Year Outcomes by Guiding Principle of Water Plan |  | 
Research & Education: Increase Awareness of Kansas Water Resources |  | 
Activity | Outcomes Achieved by 2-year Ramp-Up (2027) | 10-Year Outcome(s) to be Achieved
Research, Outreach, Education, Studies and Program Evaluations | Increase sharing of information in multi-media formats (RAC Input) Establish a water-awareness campaign (RAC Input) Additional engagement with K-12 education system to expand learning on water issues in schools. Establish clear outcomes and metrics for all water investments and communicate progress to Kansans. | Additional research evaluation of existing programs/ initiatives to assess effectiveness and impact, including water supply dashboard to show progress on securing 50-year water supply for all Kansans. Additional engagement with K-12 education system to expand learning on water issues in schools. Adoption of new data and monitoring technologies to improve understanding of ground and surface water sources. Studies on emergent and ongoing water issues. Research initiatives to assess water quantity and quality concerns. Outreach and education on Kansas Water Plan for Kansans.
RAC Input
KWA Priority
Responsive to KWA priority to “invest in forecasting, water quality, quantity, land use, and land cover change.”
Notes: Responsive to KWA priority to “invest in forecasting, water quality, quantity, land use, and land cover change.”

## Slide 9
RAC Input
Proposed Ramp-Up and 10-Year Outcomes by Guiding Principle of Water Plan |  | 
Resiliency: Reduce Our Vulnerability to Extreme Events and Promote Long-Term Water Security |  | 
Activity | Outcomes Achieved by 2-year Ramp-Up (2027) | 10-Year Outcome(s) to be Achieved
Water Planning and Project Development | Establish agreed-upon metrics to measure the estimated lifetime of water supply (RAC Input) Initiate initial long-term, integrated water planning efforts in highest-risk areas (one region in east and one in west). | Ensure all regions and communities with 50-year or less water supply risk have a plan and project list to secure long-term 2-generation water security.
State Water Infrastructure Investments | Funding for 60 communities through infrastructure grants. Prioritize regionalization projects where possible. Incorporate top shared priorities (resiliency, economic impact, stakeholder input) into project selection with clear definitions (RAC Input) Ensure and/or evaluate technical support needs for communities to effectively implement water-supply and conservation projects (RAC Input) 95% of communities will meet drinking water standards 90% of wastewater systems meet permit limits | Evaluate and secure water supply through regionalization projects to connect municipal water systems to avoid water crises during times of drought and ensure capacity for economic development. Funding for 200 communities through infrastructure grants Create a state revolving loan program to fund water infrastructure improvements in communities with populations under 10,000 99% drinking water systems will meet federal standards. 95% wastewater systems will meet permit limits.
Improve Dam Safety | 30 dams – 40 dams addressed | 200 dams (40% of need) addressed
KWA Priority
Responsive to KWA goal to “promote and incentivize regionalization of public water systems.
Notes: Responsive to KWA goal to “promote and incentivize regionalization of public water systems.”
156, 327
308
1945
141,192
344

## Slide 10: Recommendations Overview

## Slide 11: Waves of 3 – A Generational Promise
Greatest Generation
Born
1901-27
Generation
X
Born
1965-1980
Generation
Alpha
Born
2012-2026
Silent Generation
Born
1928-45
Millennials
Born
1981-96
Generation
Beta
Born
2027-2041
Baby Boomers
Born
1946-64
Zoomers/ Gen Z
Born
1997-2011
Generation Gamma
Born
2042-56
Notes: Just a quick recap of the concept of Rec 1.
We are building towards a generational promise. Each generation has a responsibility to ensure there will be adequate water supply for the generations that follow it. We need to make sure we’re taking the actions necessary to ensure that next wave will have enough water for its lifetime
You might think of it as waves of 3. Each generation must ensure that third generation that follows it will have the water it needs to survive and thrive.
That means if you’re a Baby Boomer – you need to take actions now that will allow Gen Z or the Zoomers enough water for their communities and their economies.
If you’re a Gen Xer – you should be building a future for Generation Alphas - Millennials have a responsibility for Betas – And Gen Z must deliver for Gammas.
We inherit both gifts and burdens from previous generations. We know there is no future – without water – and so we need to make sure we’re gifting future generations the waves of opportunity they deserve – we must act now.

## Slide 12: A rolling generational planning target
2025
2035
2045
2055
2065
2075
2085
2095
2100

## Slide 13
2025
2035
2045
2055
2065
2075
2085
2095
2100
A rolling generational planning target

## Slide 14: A rolling generational planning target
2025
2035
2045
2055
2065
2075
2085
2095
2100

## Slide 15: A rolling generational planning target
2025
2035
2045
2055
2065
2075
2085
2095
2100

## Slide 16
Recommendations, Ramp Up Actions, & Long-term Goals
Set a rolling planning target to ensure all Kansans will have access to a two generation (50 years) or more of water supply by establishing an approach where each generation is responsible for securing water for future generations. This overarching goal should knit together implementation of the various programs and investments in aquifers, reservoirs and water quality along with resiliency. There are 100+ communities that do not meet this standard currently though this number is disputable because communities measure and define their water supply differently across the state. By having a standard definition of the state’s water supply needs and methods to track it, the State can better prioritize its investments and management efforts to secure a multigenerational water supply necessary to support our economic base and quality of life standards.
Action(s) that must occur in two-year ramp-up phase: Establish, integrated definition and metrics for how much water supply communities or regions have and will need for a rolling multigenerational planning standard that meetings economic and population needs. Consider engaging with external stakeholders and academic partners to build an integrated and inclusive planning standard that honors local/regional differences and control in water needs. Work with stakeholders to integrate this planning standard into existing action plan efforts at the local and state level.
By 2035, this can be accomplished: All Kansans have access to at least 50 years of water or live in a community/region with a plan to achieve it eventually.
KWA Priority
Responsive to KWA priority to “build social, economic, and environmental resilience to current and future climate variability” and “determining the state’s role in water” while honoring “local input and control.”
Notes: Responsive to KWA priority to “build social, economic, and environmental resilience to current and future climate variability” and “determining the state’s role in water” while honoring “local input and control.”

## Slide 17
2 | Provide State support to develop regional partnerships in water management, planning, project identification and development and funding. Incentivize these partnerships by making them requirements for state loans and grants where appropriate. Communities need help to be able to develop regional solutions and state investment to facilitate this could prove to have long-term financial benefit in improved efficiencies. This support is needed for long-term water supply and quality planning, identifying strong regional projects, grant writing to secure funding (including federal funds) for them, and technical assistance to help communities navigate existing state water programs.
 | Action(s) that must occur in two-year ramp-up phase: Identify regional planning areas to adopt the pilot approach for at least one high-priority region. Begin developing project pipeline necessary for long-term water security. Where applicable, work with existing planning efforts already underway to honor local differences and needs. Provide full-time support via employee or consultant services in engineering or planning services (district engineers, additional technical planning or grant writing staff, etc.)
 | By 2035, this can be accomplished: All regions and high-priority communities are served by a rolling multi-generational (~50 year) water security plan. All regions have active, effective regional project pipelines that feed and compete as part of statewide project pipelines.
KWA Priority
Responsive to KWA priority to expand water planning and “incentivize collective action”.
Notes: Responsive to KWA priority to expand water planning and “incentivize collective action”.

## Slide 18
3 | Require long-term water supply planning for municipalities seeking State loans/grants for infrastructure projects. State support and technical assistance for planning will be necessary to bring this to fruition.
 | Action(s) that must occur by FY26-27 to achieve: Implement an approach that provides bonus points for long-term planning and regionalization.
 | By 2035, this can be accomplished: Make a requirement for selection. (Assuming all regions have support per rec 2.)
KWA Priority
Responsive to KWA priority to “promote and incentivize regionalization of public water systems.”
Notes: Responsive to KWA priority to “promote and incentivize regionalization of public water systems.”

## Slide 19
4 | Streamline water programs (over 50 currently) across agencies to improve flexibility and efficiency and implement a “no-wrong door” policy for accessing water resources information.
 | Action(s) that must occur in two-year ramp-up phase: Bundle programs where possible to create more flexibility and emphasis on problem-solving not programs. Launch universal water website (already underway) to allow easy access for communities to find resources
 | By 2035, this can be accomplished: Universal water website should include real-time water dashboard. (See rec 5.) Implement no-wrong door policy for water programs – quantity and quality across all state and local partners.

## Slide 20
5 | Create a Statewide Water Dashboard to report where communities currently stand in achieving two-generations or more of water supply and report progress or worsening conditions over time. This dashboard can serve as an awareness tool to encourage communities at-risk to take stronger action to secure their water supply. It will serve as a transparent way for the state to measure its progress in meeting the rolling planning target, share best practices with communities about how to address their water needs, and connect communities with state resources, such as regional partnership opportunities. Serves as a bridge between local control and state support.
 | Action(s) that must occur in two-year ramp-up phase: Identify which agency will be responsible for ongoing updates to dashboard. Initiate efforts to begin dashboard development.
 | By 2035, this can be accomplished: Dashboard serves as the leading indicator of the 10-year Water Program’s overall effectiveness. Dashboard is fully integrated with universal water website.
KWA Priority
Responsive to KWA priority to “raise awareness of general public” and “encouraging and incentivizing collective action.”
Notes: Responsive to KWA priority to “raise awareness of general public” and “encouraging and incentivizing collective action.”

## Slide 21
6 | Emphasize problem-solving by establishing outcomes for each program and ongoing evaluation process for measuring how effective investments have been in achieving those outcomes. Kansans, through local consult, said they want the state to prioritize tracking outcomes, focus on meaningful impacts from water investments, and adapt funding when necessary. Results of these evaluations should be shared with stakeholders, and they should have the opportunity to provide input on how program changes and whether funding should be adjusted/reallocated, as necessary.
 | Action(s) that must occur in two-year ramp-up phase: Identify which programs will be evaluated, including initial metrics and timelines. And how that information will be shared with Kansans through local consult process. Consider external support to assist. Continue prioritizing state dollars towards geographic and issue priorities to show measurable outcomes.
 | By 2035, this can be accomplished: All programs have an evaluation process, metrics, input process for adjustments, and timelines. They are reported on during an ongoing, streamlined local consult process.
KWA Priority
Responsive to KWA priority to “emphasize outcomes” and increase “transparency in evaluating effectiveness of projects and programs.”
Notes: Responsive to KWA priority to “emphasize outcomes” and increase “transparency in evaluating effectiveness of projects and programs.”

## Slide 22
7 | Cost Share programs that provide producers funding for agricultural irrigation systems should establish a selection process that prioritizes applicants whose water rights are involved in in water use reduction efforts (such as LEMAs, WCAs, or other documented practices) to encourage the use of less water.
 | Action(s) that must occur in two-year ramp-up phase: Implement an approach that provides bonus points based on local conservation (already being started with High Plains RCPP process).
 | By 2035, this can be accomplished: All applicants are in areas where conservation measures have been adopted.
KWA Priority
Responsive to KWA priority of policies to “preserve and protect the aquifers of Kansas”.
Notes: Responsive to KWA priority of policies to “preserve and protect the aquifers of Kansas”.

## Slide 23
8 | Proactively engaging with federal partners. Action(s) that must occur in two-year ramp-up phase: Increase state agency and Kansas Water Authority engagement with U.S. Army Corps of Engineers on reservoir sedimentation and water supply issues Continue sedimentation management planning efforts with Tulsa and Kansas City U.S. Army Corps of Engineers districts Increase state agency engagement with Bureau of Reclamation Continue to advocate for additional federal funding to meet state needs By 2035, this can be accomplished: Establish coordinated sedimentation management plans with the U.S. Army Corps for all high-priority reservoirs. Continue to engage in coordinated efforts to secure grant funds from federal agencies, boosting state and regional capacity to identify projects and apply for federal grants.
KWA Priority
Responsive to KWA priority under reservoirs to “proactively engage with federal partners” and “better engage with USACE in planning discussions.”
Notes: Responsive to KWA priority under reservoirs to “proactively engage with federal partners” and “better engage with USACE in planning discussions.”

## Slide 24: Additional Updates

## Slide 25: Online Outreach Update
Input from 49 Kansans
Responses similar to in-person meetings:
  Overall support for more funding
  Majority in favor of 2-generation outcome
  Many support water supply planning or regional connection as part of state loan requirements
  Many support requiring state funding for irrigation only in areas with conservation measures in place
  Majority support requiring ongoing evaluation of state investments/programs
  Some support for increases in existing fees and transfers from the general fund and economic development initiatives fund
  Some support for bonding, agriculture irrigation water use fee, severance tax increase, and sales tax.
“I appreciate this process and the opportunities for feedback… I hope to be able to continue to participate and contribute solutions going forward.”

## Slide 26: Next Steps
Revise outcomes and recommendations based on KWA feedback
Submit draft report to KWA for advance review and refinements
KWA considers approval of final report at December 11 meeting

## Slide 27
Our chance of success increases the better we work together
Less of this….
More of this….
Notes: One final thought until I turn this over to Matt.
I’ve used this graphic multiple times throughout this process. Both as way to demonstrate the value of regionalism – communities working together are stronger than operating alone – AND – to show how we want to better streamline water programs to maximize their impact.
But it’s also a good representation of what we need you all to do today.
Everyone is a member of this Board is here because you provide a critical advocacy for an important element of water. And all of you have different talents and expertise which is likely to mean you’ll find some things to be much more important than the person sitting next to you and vice versa.
We’re not going to be able to do everything everyone wants in the next two years. And that can be tough. But we can accomplish a lot of good things if we’re willing to work together. And if we’re successful in proving that we’re a worthy 10-year investment – your opportunity to get what you want increases dramatically. Remember the goal is to build toward a rolling, dynamic process. That means- it’s not a no forever – it may just be a no for now.
However, if we do not have everyone swimming together that’s the fastest way to ensure that ALL of our work over the last year will result in just another plan collecting dust.
Kansans and the Governor have asked for action.
Let’s work together to deliver for the state we all love. Thanks!